# Member 2 PAM Platform work plan

Frontend and UI development with research and evaluation

Member 2 owns the user experience: requirements from users, the clickable prototype, React interface, browser sign-in, approval screens, live-session view and usability testing. Member 2 also leads project documentation and evaluation so the two-person team can meet the 24 October checkpoint while Member 1 builds the backend. Research, interviews and external contribution evidence must reflect real work.

# Ownership and interfaces

Primary paths: README.md, CONTRIBUTING.md, SUBMISSION.md, project/, docs/01–04, docs/06, docs/08–11, docs/interviews/, prototype/, frontend/, tests/test-cases.md and future usability/evaluation reports. Member 2 maintains UI flows, user-facing requirements, the prototype and React app. Member 1 owns api/openapi.yaml and backend endpoints; Member 2 reviews that contract and keeps the prototype and UI aligned with it.

# 24 October checkpoint

The supplied files are starting materials. Each listed acceptance check still needs real review and evidence before it can be marked complete.

| Task | Deliverable | Acceptance check |
| --- | --- | --- |
| DIP-1 | Create repository, README and structure | Published Git repository with README, docs/, diagrams/, src/, tests/, config/; supervisor and committee access confirmed |
| DIP-2 | Set up YouTrack project and backlog | Real YouTrack project exists; both members assigned; priorities and deadlines visible; URL recorded in README |
| DIP-3 | Write project proposal and scope | Proposal and scope drafted in docs/01 and substantive supervisor review recorded |
| DIP-4 | Prepare interview guide and conduct 3-5 interviews | ≥3 anonymized interview notes in docs/interviews; assumptions table updated |
| DIP-5 | Literature review (≥12 sources, ≥8 scientific) | docs/03 with analysis table and verified references |
| DIP-6 | Existing system comparison | 5 systems × 10 criteria with evidence links |
| DIP-8 | Requirements specification v0.1 | FR/NFR with MoSCoW and testable acceptance criteria |
| DIP-10 | Clickable prototype of key scenarios | prototype/index.html covers request, approve, live, replay, vault, audit |
| DIP-11 | Verification and evaluation plan | Test plan, metrics and baseline defined; backend security/performance measures agreed with Member 1 |
| DIP-12 | Risks, milestones, responsibilities | docs/10 complete |
| DIP-13 | Tag pre-defense-1 and submission summary | Real pre-defense-1 tag pushed; repository URL and honest submission summary recorded |

# Later milestones

Proposed dates: M2 21 November 2026, M3 19 December 2026, M4 13 February 2027, M5 13 March 2027 and M6 10 April 2027. Confirm them with the academic calendar and supervisor.

| Task | Target | Deliverable and acceptance |
| --- | --- | --- |
| DIP-22 | M3 | Web UI skeleton (React + browser OIDC). Browser login and dashboard use documented backend auth API |
| DIP-27 | M4 | Live-session view and terminate controls in UI. Browser displays live session events and invokes documented terminate API; T-M3 UI scenario passes |
| DIP-29 | M5 | Usability test with 5 users (SUS). SUS results documented |
| DIP-30 | M6 | Evaluation report vs baseline. Metrics M1–M11 reported against baseline, including Member 1 security and performance evidence |

# Handoffs and joint work

Define request, approval, live-view, replay and vault screens with Member 1 so each interface action has a matching authorized API.

Build browser OIDC login against Member 1’s server authentication and TOTP service. For DIP-27, own the live-view and termination UI while Member 1 supplies the secured stream and terminate APIs.

Lead the verification and evaluation documents; Member 1 provides backend test, security and performance measurements. Review their code and architecture changes before merge.

# Evidence and first actions

Each student should commit only work they personally perform, link it to the actual YouTrack issue, and obtain the other student’s review before merge. The supplied folder has no Git history or live YouTrack link, so assignment does not prove past authorship.

Replace member and supervisor placeholders with real identities and publish the repository and YouTrack links when available.

Check research citations, complete real user interviews or substantive client evidence, and update the requirements and prototype accordingly.

Document the prototype’s mock behavior clearly; begin the React UI only after the API contract and core flows are agreed.